Iteration one	Duration : 2 weeks	Deadline: 7/03/2014
    1. Get the server up and running.
    2. Get the android client working.
    3. Get the communication between client and server working
    4. On receiving the command, the server should be able to install the programs remotely to the motes
      1. Decision has to be made regarding whether running the commands as a shell script inside a python web-server makes sense.
      2. Should I have to rethink the server http server realization
    5. Testing and documentation
1. Iteration two	Duration: 1 week (Priority based)	Deadline:17/03/2014
        1. Show the status of the installation
        2. Send back the output generated by the program back the user.
      1. 3. More specifically, A architecture decision has to be taken regarding how the data is transferred back to the user. This consumes a lot of effort since it is also dependent on the step 4 of iteration one.
4 . Testing and documentation.

Buffer : 1 week
Hard Deadline for testing: 24/03/2014

Documentation Deadline: 28/03/2014
submission date : 31/03/2014

Decisions made:
    1. – Client-server communication is over http and JSON files.
21,2,14	- Does it make sense to have a php, apache web server or a simple python server?.
Get the server running by Sunday.